| Item | Priority | Group | Action | Responsibility | Initiation Date | Due Date | Completion Date | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 0 | Design | Research other combat robots and see what design features are preferred. | Team | 15-Oct | 7-Nov | 7-Nov | Complete |  |
| 2 | 0 | Design | Look at roles and see which one best meets the girls' skills. Have them prioritized. Driver will be determined later | Team | 15-Oct | 7-Nov | 7-Nov | Complete |  |
| 3 | 2 | Design | Brainstorm design of bot | Team | 7-Nov | 7-Nov | 7-Nov | Complete |  |
| 20 | 1 | Documents | Promotional/Fundraising Doc | Nia Everett/Emily Salomone |  | 31-Mar |  | Waiting | Waiting on posters |
| 19 | 1 | Documents | Time Management | Reilly Girardot |  | 15-Apr |  | Waiting | Waiting on everything to be finished |
| 33 | 1 | Documents | Testing Results | Alli Kulbago |  | 15-Apr |  | In Process |  |

| Item | Priority | Group | Action | Responsibility | Initiation Date | Due Date | Completion Date | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |